Synthetic Series A Data Room | July 2026

# Product Roadmap and Technical Diligence Notes

Loopline Systems, Inc. - confidential sample document for Base testing

# Roadmap overview

| Period | Theme | Representative milestones |
| --- | --- | --- |
| Q3 2026 | Reliability and connector depth | TMS connector hardening, workflow replay tests, automated source confidence scoring, customer admin console. |
| Q4 2026 | Workflow studio | No-code workflow builder, escalation rules, partner template marketplace, permissions by workflow and role. |
| H1 2027 | Enterprise readiness | SOC 2 Type II, EU data residency, customer-managed keys, private model deployment option. |
| H2 2027 | Network intelligence | Benchmark insights across anonymized lanes, predictive exception risk, carrier scorecards. |

# Architecture snapshot

Loopline operates a tenant-isolated graph architecture. Customer data is ingested into a private operational graph and indexed for workflow-specific retrieval. Agents cannot perform external actions without explicit workflow permissions and audit events.

| Component | Status | Notes |
| --- | --- | --- |
| Connector SDK | Beta | Supports McLeod, email, CSV upload, and two generic TMS exports. |
| Graph service | Production | Entity resolution rules are customer-specific and versioned. |
| Agent runtime | Production | Human approval mode is required for customer-facing messages. |
| Evaluation harness | Internal alpha | Replay suite includes 480 historical exception cases. |
| Admin permissions | Design partner | Role-based access works, field-level permissioning planned Q4. |

# Known constraints

Implementation still depends on customer data cleanliness and customer access to legacy system exports.

Product supports broad transportation exceptions, but highest ROI is currently detention, missed pickup, and reschedule workflows.

Human approval defaults create trust but delay full automation. The 2027 plan is selective auto-approval for low-risk actions.